PRODUCT REQUIREMENTS DOCUMENT

# MediBridge AI

Myanmar's intelligent digital healthcare and telemedicine web ecosystem

| DOCUMENT | VALUE |
| --- | --- |
| Product stage | Interactive web prototype -> presentation MVP |
| Target presentation | 13 August 2026 |
| Document owner | Product and Delivery Team |
| Status | Proposed baseline for stakeholder review |
| Sources | MediBridge AI concept document and current React/Vite codebase |

PRODUCT DECISION For the August 13 presentation, demonstrate one credible end-to-end patient journey. The broader AI healthcare operating-system vision remains the roadmap, not a claim of production readiness.

# Executive summary

MediBridge AI is a bilingual digital-health platform designed to reduce barriers to care in Myanmar through AI-assisted guidance, doctor discovery, telemedicine, appointment management, personal health information, emergency support, and an extensible provider network. The current codebase already demonstrates a polished patient-facing experience under the CareConnect working label. This PRD converts the concept vision and prototype behavior into a buildable, testable product baseline.

The presentation MVP will prioritize trust, clarity, and a coherent care journey over breadth. A user should be able to enter the web app, understand their health dashboard, use a safety-bounded AI Health Guardian, find a doctor, book or manage an appointment, open a consultation waiting room, review membership options, and locate nearby care or activate a clearly labeled SOS flow.

## Success statement

By 13 August 2026, stakeholders can complete the core demo without dead ends, corrupted text, or unexplained mock behavior, and can distinguish implemented prototype capabilities from planned clinical, partner, and AI capabilities.

# 1. Product context and strategy

## 1.1 Problem statement

People in Myanmar face specialist shortages, long waits, travel cost, rural access limitations, fragmented paper records, language barriers, weak continuity of care, limited preventive support, and delayed escalation. These constraints can cause treatable conditions to worsen before appropriate care is reached.

## 1.2 Vision

Build a trusted AI-powered digital health ecosystem that helps citizens access affordable, high-quality care anytime and anywhere, while connecting patients, clinicians, caregivers, pharmacies, laboratories, emergency services, and healthcare organizations.

## 1.3 Product principles

Human-led healthcare: AI informs and routes; licensed professionals diagnose and treat.

Safety before engagement: urgent warning signs override convenience and conversion goals.

Bilingual by design: Burmese and English are product requirements, not decorative translation.

Progressive trust: explain data use, obtain consent, and reveal sensitive information only to authorized roles.

Accessible care: responsive layouts, low-bandwidth tolerance, simple language, and caregiver support.

Ecosystem-ready: patient workflows work first; provider, pharmacy, laboratory, and enterprise integrations follow through stable interfaces.

## 1.4 Naming decision

OPEN DECISION The source concept is named MediBridge AI; the prototype UI is branded CareConnect. Adopt MediBridge AI as the product name for this PRD and treat CareConnect as a prototype codename until stakeholders approve final branding.

## 1.5 Goals and non-goals

| GOALS FOR PRESENTATION MVP | NON-GOALS BEFORE AUGUST 13 |
| --- | --- |
| Show a coherent patient journey with persistent demo data | Production diagnosis or autonomous clinical decisions |
| Demonstrate bilingual, responsive, trustworthy UX | Regulatory certification or claims of full compliance |
| Show booking, management, and consultation entry | Building proprietary video infrastructure |
| Represent emergency and nearby-care discovery safely | Dispatch integration with emergency agencies |
| Explain a scalable roadmap and data model | Live pharmacy, laboratory, insurer, or wearable integrations |

# 2. Users, roles, and needs

| ROLE | PRIMARY NEED | MVP ACCESS |
| --- | --- | --- |
| Patient | Understand next steps, find care, book and manage visits, see personal wellness information | Full demo journey |
| Doctor | View schedule, review authorized context, conduct consultation, document outcome | Demonstration stub / next increment |
| Caregiver | Support a family member with consent, reminders, and appointments | Role visible; family plan concept |
| Nurse | Coordinate care and monitor assigned patients | Role visible; roadmap |
| Pharmacy | Receive valid prescriptions and manage fulfillment | Role visible; roadmap |
| Laboratory | Accept bookings and return reports securely | Role visible; roadmap |
| Ambulance | Receive actionable emergency request and location | Role visible; simulated SOS only |
| Administrator | Manage actors, services, safety, audit, and platform performance | Role visible; roadmap |

## 2.1 Primary persona

U Thant is an adult patient in Mandalay who uses a phone or laptop, prefers Burmese for complex health information, wants transparent fees, and needs an easy path from uncertainty to a trusted clinician. He may also coordinate care for an older family member.

## 2.2 Jobs to be done

When I feel unwell, help me understand whether I should seek routine, urgent, or emergency care.

When I need a clinician, help me compare appropriate doctors and book an available slot without calling multiple facilities.

When I have an appointment, let me reschedule, cancel, or enter the consultation with clear status feedback.

When I manage ongoing health, summarize useful trends, medications, reminders, and next actions.

When there is an emergency, make the safest immediate action unmistakable and show nearby care.

## 2.3 Accessibility and inclusion

The web app shall support keyboard navigation, visible focus, semantic labels, sufficient contrast, text resizing, touch targets of at least 44 px where practical, clear error text, and responsive operation from 360 px mobile width upward. Burmese text must use valid Unicode and a font stack that renders Myanmar glyphs consistently.

# 3. Scope and release model

## 3.1 Capability prioritization

| CAPABILITY | SOURCE VISION | CURRENT CODE | RELEASE TARGET |
| --- | --- | --- | --- |
| Patient dashboard | Health overview | Interactive metrics, activity, next appointment | Demo MVP |
| AI Health Guardian | Multilingual guidance and triage | Scripted chat and wellness suggestions | Safe guided demo |
| Doctor matching | AI-based matching | Search and specialty filters | Demo MVP |
| Appointments | Booking and telemedicine | Book, filter, detail, reschedule, cancel | Demo MVP |
| Consultation | Video/voice/chat | Waiting-room notification only | Room/link simulation |
| Membership | Free, Premium, Provider, Enterprise | Essential, Gold, Family selection | Demo MVP |
| Location & SOS | Location share and emergency support | Simulated map, nearby filters, tel:199 | Demo MVP with disclaimer |
| Burmese/English | Bilingual AI and UI | Translation map present; encoding is corrupted | Must fix |
| Digital health record | Lifelong controlled record | Dashboard-only sample data | Post-demo |
| Pharmacy / laboratory | Orders, tests, reports | Nearby facility cards only | Post-demo |
| Remote monitoring | Wearables and alerts | Sample charts/score | Post-demo |
| Admin analytics | Operations and population insights | No dedicated admin UI | Post-demo |

## 3.2 Presentation MVP definition

A stable hosted web URL and seeded demo account/data.

Patient dashboard, AI guidance, appointments, subscription, and location/SOS pages.

Doctor search and booking with consultation type, patient, date, time, symptoms, payment-method selection, fee, and confirmation ID.

Appointment list with upcoming/completed/cancelled filtering, details, rescheduling, cancellation, and consultation-entry feedback.

English and Burmese UI without mojibake or mixed encodings.

Responsive desktop and mobile layouts with presentation-safe fallback states.

Visible labels for simulated, AI-generated, and future capabilities.

## 3.3 Assumptions

The demo uses synthetic patient and clinician data; no real medical records or payment credentials are stored. Internet may be unreliable at the venue, so a tested local fallback build and scripted demo dataset are required. External video, maps, payments, and emergency dispatch may be simulated.

# 4. Core user journeys

## 4.1 Journey A - Guided care to appointment

Patient opens the dashboard and sees current health summary and next appointment.

Patient opens AI Health Guardian and describes a symptom in English or Burmese.

Guardian displays a non-diagnostic response, urgency guidance, emergency escalation when applicable, and a book-consultation action.

Doctor directory is filtered by specialty; patient reviews clinician, hospital, rating, experience, fee, and available slots.

Patient selects consultation type, patient profile, date, time, symptoms, and payment method.

System validates inputs, creates the booking, and shows a confirmation ID.

Appointment appears in the upcoming list and can be opened, rescheduled, cancelled, or joined when eligible.

## 4.2 Journey B - Emergency and nearby care

Patient opens Location & SOS and sees a clear explanation of location use.

Patient filters nearby hospitals, clinics, pharmacies, laboratories, or ambulances.

Activating SOS requires deliberate confirmation and exposes the emergency-call action.

The demo states that location sharing/dispatch is simulated unless an integration is active.

Patient can exit emergency mode without losing navigation access.

## 4.3 Journey C - Membership selection

Patient compares Essential, Gold, and Family plans.

Patient switches monthly/yearly pricing and sees consistent amounts and savings language.

Selecting a plan updates the visible current-plan state; checkout is explicitly simulated for the demo.

## 4.4 Critical failure paths

| CONDITION | EXPECTED BEHAVIOR |
| --- | --- |
| No doctors match | Show empty state, retain filters, and offer reset. |
| Slot becomes unavailable | Explain conflict and return user to available slots without losing other fields. |
| AI service unavailable | Show safe fallback guidance and direct booking/emergency actions. |
| Location denied | Explain how to enable it and allow manual nearby-care search. |
| Network interrupted | Preserve in-progress form locally where safe and provide retry. |

# 5. Functional requirements

## 5.1 Global shell and navigation

| ID | PRIORITY | REQUIREMENT / ACCEPTANCE CRITERIA |
| --- | --- | --- |
| FR-G01 | Must | Navigate among Dashboard, AI Health Guardian, Appointments, Subscription, and Location & SOS using stable URLs; browser Back/Forward works. |
| FR-G02 | Must | Responsive navigation works at 360 px, tablet, and desktop widths without clipped controls or horizontal page scrolling. |
| FR-G03 | Must | English/Burmese switch persists for the session and translates navigation, form labels, validation, disclaimers, and dynamic status text. |
| FR-G04 | Should | Light/dark theme switch preserves readable contrast and user preference. |
| FR-G05 | Must | Role selector must not imply authorization; role-based access in a production build requires authenticated server-side policy enforcement. |

## 5.2 Dashboard

| ID | PRIORITY | REQUIREMENT / ACCEPTANCE CRITERIA |
| --- | --- | --- |
| FR-D01 | Must | Display patient greeting, appointments, health score, medication status, plan, next appointment, quick actions, trend chart, and recent activity from a consistent demo dataset. |
| FR-D02 | Must | Quick actions navigate to their corresponding functional page. |
| FR-D03 | Should | Metrics identify their measurement period and avoid presenting sample values as clinically validated results. |

## 5.3 AI Health Guardian and symptom triage

| ID | PRIORITY | REQUIREMENT / ACCEPTANCE CRITERIA |
| --- | --- | --- |
| FR-AI01 | Must | Accept text input, suggested prompts, and Enter-to-send; show speaker attribution and loading/error states. |
| FR-AI02 | Must | Every response is framed as general guidance, not diagnosis, and includes emergency escalation for configured red flags. |
| FR-AI03 | Must | Output contains summary, urgency category, recommended next step, and optional specialty/booking action; it must not present unsupported certainty. |
| FR-AI04 | Should | Support Burmese and English while preserving medical meaning; low-confidence translation triggers a safe generic response. |
| FR-AI05 | Could | Voice, image, and document intake may be demonstrated only when consent, supported formats, size limits, and safety review are implemented. |
| FR-AI06 | Must | Do not expose system prompts, internal model reasoning, private records, or another patient's information. |

# 5. Functional requirements (continued)

## 5.4 Doctor discovery and appointments

| ID | PRIORITY | REQUIREMENT / ACCEPTANCE CRITERIA |
| --- | --- | --- |
| FR-AP01 | Must | Search doctors by name, specialty, and hospital; filter by supported specialties and show the result count. |
| FR-AP02 | Must | Doctor cards show name, specialty, qualification, hospital, rating, experience, consultation fee, and availability. |
| FR-AP03 | Must | Booking requires doctor, consultation type, patient, valid future date, and available time; symptoms are optional. |
| FR-AP04 | Must | Supported types are video, voice, secure chat, and home visit; availability and fee differences are explicit. |
| FR-AP05 | Must | Confirmation creates a unique booking ID and an upcoming appointment visible in the list. |
| FR-AP06 | Must | Users can filter all/upcoming/completed/cancelled appointments and open details. |
| FR-AP07 | Must | Eligible upcoming appointments can be rescheduled or cancelled with confirmation and immediate status feedback. |
| FR-AP08 | Should | Eligible remote consultations open a waiting-room state; home visits never show a video-join action. |
| FR-AP09 | Must | Double-booking and stale-slot conflicts are rejected atomically by the backend in the connected MVP. |

## 5.5 Subscription

| ID | PRIORITY | REQUIREMENT / ACCEPTANCE CRITERIA |
| --- | --- | --- |
| FR-S01 | Must | Compare Essential, Gold, and Family features and show monthly/yearly pricing consistently. |
| FR-S02 | Must | Plan selection updates current-plan state and clearly labels the presentation checkout as simulated. |
| FR-S03 | Could | Production billing requires provider-hosted payment collection, verified callbacks, receipts, refunds, and subscription lifecycle handling. |

## 5.6 Location and SOS

| ID | PRIORITY | REQUIREMENT / ACCEPTANCE CRITERIA |
| --- | --- | --- |
| FR-L01 | Must | Search and filter nearby facility cards by type; show address, rating, distance, open status, and contact action. |
| FR-L02 | Must | Explain when and why location is used; denial does not block manual search. |
| FR-L03 | Must | SOS activation uses an intentional action, shows a prominent emergency call option, and can be ended. |
| FR-L04 | Must | Never claim that emergency services or contacts were notified unless a verified integration confirms delivery. |

# 6. Clinical AI safety requirements

SAFETY BOUNDARY MediBridge AI supports navigation, education, summarization, and escalation. It does not diagnose, prescribe, change medication, or replace a licensed clinician.

## 6.1 Guardrails

Red-flag detection: configured symptoms such as severe breathing difficulty, chest pain, stroke signs, severe bleeding, unconsciousness, or self-harm risk trigger emergency-first messaging.

Uncertainty disclosure: avoid definitive disease labels; explain limitations and request clinically useful clarification only when safe.

Medication boundary: explain clinician-issued prescriptions but never independently alter dose, duration, or drug choice.

Age and vulnerability: apply stricter escalation for children, pregnancy, older adults, and other high-risk contexts.

Human escalation: provide direct access to booking, clinician review, or emergency services from safety-relevant responses.

Traceability: log model/version, prompt template, safety policy result, user-visible answer, and user action without storing unnecessary sensitive content.

Evaluation: maintain clinician-reviewed Burmese and English test cases for red flags, ambiguity, medication questions, and prompt-injection attempts.

## 6.2 AI acceptance gates

| GATE | PASS CONDITION |
| --- | --- |
| Emergency sensitivity | All approved red-flag demo cases produce emergency-first guidance and no routine-booking-only response. |
| No-diagnosis language | Sampled outputs avoid definitive diagnosis and unsupported probabilities. |
| Bilingual equivalence | Clinician reviewer confirms Burmese and English outputs preserve urgency and key instructions. |
| Privacy | Adversarial prompts cannot retrieve another user's record or hidden configuration. |
| Fallback | Timeout/error produces a safe static response with emergency and booking routes. |

## 6.3 Content governance

Medical education and AI response templates require an identified clinical reviewer, review date, source provenance, version, and expiry/re-review date. User-facing content must distinguish general information from personalized medical advice.

# 7. Data model and permissions

## 7.1 Core entities

| ENTITY | KEY DATA | OWNER / ACCESS |
| --- | --- | --- |
| Profile | identity, language, role, contact, consent | User; limited admin support |
| Patient | demographics, emergency contact, preferences | Patient and explicitly authorized care team |
| Provider | qualification, specialty, languages, location, fee | Provider; public approved fields |
| Availability | provider, start/end, mode, status | Provider/admin; patients read available slots |
| Appointment | patient, provider, schedule, mode, fee, status | Participants and authorized operations |
| Health record | conditions, allergies, medications, documents | Patient-controlled; authorized clinicians |
| Consultation | notes, summary, prescription references | Patient and treating team under policy |
| AI interaction | input class, safety result, output, timestamps | User; tightly restricted audit access |
| Facility | type, address, contact, operating status | Partner/admin; public approved fields |
| Consent grant | grantor, grantee, scope, purpose, expiry | Patient; audited |
| Audit event | actor, action, target, timestamp, result | Security/authorized admin; immutable |

## 7.2 Authorization rules

Patients may read and manage their own appointments and records, plus dependent profiles for which valid consent exists.

Clinicians may access only assigned/active patients and only the minimum record scope needed for care.

Caregivers receive explicit, revocable, scoped access; caregiver status alone grants nothing.

Partner roles can access only transactions belonging to their organization and service function.

Administrators use least privilege; support access to clinical content requires a documented break-glass workflow and audit.

All enforcement occurs at the backend/database policy layer, not through the visible role dropdown.

## 7.3 Data lifecycle

Collect the minimum necessary data; display purpose before collection; encrypt in transit and at rest; record consent and revocation; define retention by data class; support export/correction/deletion where legally and clinically permissible; and prohibit real patient information in development or presentation environments.

# 8. Non-functional requirements

| CATEGORY | REQUIREMENT / TARGET |
| --- | --- |
| Availability | Presentation build is available from hosted and local fallback environments; production target to be set after service design. |
| Performance | On a representative 4G connection, initial meaningful content target <= 3 seconds and interaction response <= 200 ms excluding network services. |
| Responsive UX | No critical clipping or horizontal scrolling at 360, 768, 1024, and 1440 px viewport widths. |
| Accessibility | Target WCAG 2.2 AA for core journeys; keyboard completion, visible focus, labels, contrast, and screen-reader landmarks. |
| Localization | UTF-8 end-to-end; valid Myanmar Unicode; no mojibake; locale-aware dates, times, currency, and pluralization. |
| Security | Authenticated sessions, MFA-ready design, least privilege, row-level authorization, input validation, rate limiting, secure secrets, audit logs. |
| Privacy | Purpose limitation, explicit consent, minimal collection, restricted logs, synthetic demo data, and documented incident response. |
| Reliability | Idempotent booking creation, atomic slot reservation, retry-safe mutations, useful offline/network error states. |
| Observability | Structured errors, request correlation, service health, booking failures, AI safety events, and privacy-safe product analytics. |
| Compatibility | Current stable Chrome, Edge, Firefox, and Safari; Android/iOS mobile browsers for the core patient journey. |

## 8.1 Security threat priorities

Broken access control across patient, clinician, caregiver, and partner records.

Sensitive data leakage through logs, analytics, AI prompts, screenshots, or client-side state.

Prompt injection and unsafe model output presented as clinical advice.

Appointment tampering, replay, or double-booking.

False SOS confirmation or misuse of location data.

Compromised admin/support accounts and untracked break-glass access.

# 9. Technical approach

## 9.1 Presentation architecture

| LAYER | RECOMMENDATION | RATIONALE |
| --- | --- | --- |
| Web client | Keep React 19 + Vite; add React Router | Preserves the existing polished prototype and reduces migration risk. |
| Client data | TanStack Query + Zod | Consistent loading/error/mutation behavior and runtime validation. |
| Backend | Supabase Auth + PostgreSQL + Storage + Realtime | Fast route to role-aware persistence and synchronized appointments. |
| Hosting | Cloudflare Pages | Simple Vite deployment, preview builds, CDN, and SPA routing. |
| Video | Provider-hosted room or simulated waiting room | Avoids proprietary WebRTC work before the presentation. |
| Maps/payments | Adapter interfaces with presentation mocks | Keeps UX testable while preventing false integration claims. |

## 9.2 Current implementation assessment

Strengths: polished responsive UI; reusable visual language; dashboard, AI chat, booking, appointment management, membership, nearby-care, dark mode, and localization mechanisms are already interactive.

Gap: state and records are hard-coded in browser memory; refresh loses changes and there is no authenticated authorization boundary.

Gap: routing is manually implemented with pathname switching rather than a routing library.

Gap: Burmese strings and several punctuation/emoji characters are visibly mojibaked in source.

Gap: role dropdown changes presentation context but does not enforce role-specific access.

Gap: AI, map, SOS, video, payments, facilities, and health metrics are demonstrations rather than connected services.

Gap: minimum appointment dates and sample dates are hard-coded and must become runtime/demo configuration.

## 9.3 Migration sequence

Preserve UI and normalize encoding/components.

Add stable routes and presentation error boundaries.

Define database schema, synthetic seed data, and authorization policies.

Replace hard-coded doctor/appointment state with a repository/service layer.

Add authenticated patient and doctor demo accounts.

Connect booking and status synchronization; retain mock adapters for unconnected services.

Freeze, deploy, and create an offline/local fallback.

# 10. Measurement and analytics

## 10.1 Product success metrics

| METRIC | DEFINITION | PRESENTATION TARGET |
| --- | --- | --- |
| Core journey completion | Start dashboard -> confirmed appointment | 100% across 5 rehearsals |
| Critical defect rate | P0/P1 defects in demo path | 0 open at freeze |
| Booking success | Valid booking attempts confirmed | >= 99% in seeded test |
| Language integrity | Screens without corrupted/missing required text | 100% core screens |
| Responsive pass | Core journey passes target viewport matrix | 100% |
| AI safety gate | Approved red-flag cases escalated correctly | 100% demo suite |
| Task clarity | Test users complete booking without assistance | >= 4 of 5 |

## 10.2 Instrumentation events

Track privacy-safe events including page_view, guardian_started, guardian_safety_escalation, doctor_search, doctor_filter_applied, booking_started, booking_validation_failed, booking_confirmed, appointment_rescheduled, appointment_cancelled, waiting_room_opened, sos_started, emergency_call_clicked, language_changed, and plan_selected. Do not send symptom text, medical record content, names, phone numbers, or precise location to general analytics.

## 10.3 Demo telemetry

For the presentation environment, retain only operational diagnostics needed to verify the flow. Mark all seeded users and records as synthetic. Provide a one-action reset to restore the demo dataset between rehearsals.

# 11. Release plan to 13 August 2026

| DATES | MILESTONE | EXIT CRITERIA |
| --- | --- | --- |
| 6 Aug | Restart and foundation | Confirm scope; initialize React/Vite, routing, query, validation, and Supabase configuration. |
| 7 Aug | Database security | Apply core schema, RLS policies, negative authorization tests, and synthetic seed data. |
| 8 Aug | Patient identity | Deploy no-OTP server registration; complete phone/password login, sessions, logout, and protected routes. |
| 9-10 Aug | Connected care journey | Connect provider directory, availability, atomic booking, appointment details, reschedule, and cancellation. |
| 11 Aug | Presentation adapters | Complete waiting room and clearly labeled deterministic Guardian, subscription, location, and SOS simulations. |
| 12 Aug | Quality and release | Complete responsive, UTF-8, loading/error/empty, accessibility, authorization, and core-journey tests. |
| 13 Aug | Freeze and present | Deploy frozen build; verify synthetic reset, local fallback, credentials, and rehearsed presentation script. |

# 12. Acceptance and release criteria

## 12.1 Definition of done for presentation MVP

The full core journey can be completed from a clean browser session without developer tools.

No placeholder lorem ipsum, broken links, dead buttons, uncaught errors, or visibly corrupted characters appear on the demo path.

Every simulated integration is labeled in the presenter script and cannot falsely confirm a real-world action.

Booking data remains consistent across dashboard and appointment views and survives refresh when backend persistence is included.

Core pages pass keyboard, contrast, label, mobile-width, and browser smoke tests.

The AI safety test set passes and a static fallback is available when the model/service is unavailable.

The hosted build, local fallback, seeded credentials, reset procedure, and five-minute presentation script have been rehearsed.

No real patient, clinician, payment, or precise-location data is present.

## 12.2 Test matrix

| AREA | MINIMUM TEST |
| --- | --- |
| Navigation | Direct URL, refresh, Back/Forward, mobile menu, unknown route. |
| Booking | All modes, required validation, future date, slot conflict, confirmation, refresh. |
| Appointment management | All filters, details, reschedule, cancel, join eligibility. |
| AI | Routine query, red flags, Burmese input, empty input, timeout, adversarial prompt. |
| Localization | All core pages and dynamic messages in English/Burmese; currency/date/time sanity. |
| Accessibility | Keyboard-only journey, focus order, accessible names, contrast, 200% text zoom. |
| Resilience | Slow network, offline transition, service failure, reset demo dataset. |

## 12.3 Severity policy

P0: safety/privacy breach or unusable demo; release blocked. P1: core journey failure or materially false claim; release blocked. P2: important secondary defect with workaround; fix if it risks presentation clarity. P3: cosmetic issue outside the core path; document for post-demo.

# 13. Risks, dependencies, and open decisions

| RISK | IMPACT | MITIGATION |
| --- | --- | --- |
| Scope exceeds 15-day window | Unstable or incomplete demonstration | Freeze core journey; label roadmap capabilities. |
| Medical AI gives unsafe output | Patient harm and loss of trust | Scripted/safety-bounded demo, red-flag tests, clinician review. |
| Encoding/localization failure | Unreadable Burmese and poor credibility | UTF-8 normalization, native-language review, screenshot regression. |
| Venue internet failure | External services or hosted app unavailable | Local production build, cached seed data, backup recording/screens. |
| Prototype mistaken for live service | False stakeholder expectations | Capability legend and presenter disclosure. |
| Role selector mistaken for security | Privacy risk in later implementation | Implement auth + backend policy before real data. |
| Emergency action overclaims dispatch | Safety and legal exposure | Never confirm dispatch without provider acknowledgement. |

## 13.1 Dependencies

Stakeholder decision on MediBridge AI vs. CareConnect branding.

Clinician review of safety language and demo AI scenarios.

Validated Burmese translation and terminology.

Hosting/backend accounts and environment configuration.

Synthetic provider, facility, appointment, and patient seed data.

Presenter-approved statement of which integrations are simulated.

## 13.2 Open decisions

| DECISION | OWNER | DUE |
| --- | --- | --- |
| Final product name and visual identity | Product sponsor | 7 Aug |
| Live AI vs. deterministic demo responses | Product + clinical reviewer | 8 Aug |
| Backend-connected booking vs. local persistence | Engineering lead | 8 Aug |
| Video/map/payment providers for post-demo | Technical/product leads | After presentation |
| Applicable legal, privacy, hosting, and clinical obligations | Legal/compliance | Before any real-user pilot |

# 14. Post-presentation roadmap

| PHASE | OUTCOME | CAPABILITIES |
| --- | --- | --- |
| Phase 1 - Pilot foundation | Safe patient/provider service | Production auth, consent, appointments, clinician workspace, video integration, audit, support operations. |
| Phase 2 - Continuity of care | Longitudinal patient value | Digital health record, prescriptions, medication adherence, lab reports, caregiver access. |
| Phase 3 - Connected care | Partner ecosystem | Pharmacy orders, laboratory booking, referrals, remote monitoring devices, notifications. |
| Phase 4 - Intelligence | Clinically governed personalization | Doctor matching, chronic-disease coaching, predictive alerts, content recommendations, outcomes analytics. |
| Phase 5 - Population platform | Enterprise and public-health value | Organization tenancy, insurance/NGO programs, de-identified regional insights, ASEAN localization. |

# 15. Traceability summary

The original concept defines the long-term ecosystem: AI Health Guardian, symptom triage, smart matching, records, prescription explanation, monitoring, adherence, chronic disease and wellness support, SOS, provider networks, pharmacies, laboratories, education, analytics, administration, and multiple commercial tiers. The present code proves demand and interaction design for a focused subset: dashboard, scripted guardian, doctor discovery, appointment lifecycle, membership, nearby care/SOS, role selection, theme, and bilingual UI mechanics. This PRD deliberately separates those three states: implemented prototype, presentation MVP, and governed roadmap.

## Appendix A - Capability legend for presentation

| LABEL | MEANING |
| --- | --- |
| LIVE | Connected behavior uses persistent data or a functioning external service. |
| SIMULATED | Interactive UI demonstrates intended behavior without real-world transaction or dispatch. |
| CONCEPT | Roadmap capability presented through narrative, architecture, or static mockup. |

## Appendix B - Source baseline

Product source: 'MediBridge AI - Myanmar's Intelligent Digital Healthcare & Telemedicine Ecosystem' concept document supplied by the product owner. Delivery baseline: clean React 19/Vite restart in the Tele Clinic Code workspace, approved 6 August 2026; prior prototype behavior is reference material rather than the implementation baseline.

APPROVAL Approval of this PRD confirms the presentation scope and priority order; it does not certify the product for clinical use, approve processing of real health data, or establish legal/regulatory compliance.

# August 13, 2026 Presentation Update

This update supersedes earlier August 20 delivery dates and authentication assumptions for the presentation MVP. The long-term product vision remains unchanged.

## Binding MVP scope

The release demonstrates one patient journey: create account, sign in, view dashboard, find a doctor, book and manage an appointment, and enter a simulated waiting room.

AI Health Guardian, subscription, location, SOS, payment, map, video, SMS, and emergency-dispatch capabilities remain deterministic or simulated and must be labeled accordingly.

Health records, prescriptions, laboratories, pharmacy, wearables, production clinical AI, and full provider operations are deferred.

## Presentation authentication decision

Patients register and sign in with a phone number and password; the UI does not request an email address.

The presentation flow sends no OTP and requires no Twilio integration or phone confirmation.

A Supabase Edge Function creates the Auth identity and persists the profile and patient record. Service-role credentials remain server-side.

When the Supabase phone provider is unavailable, the server derives a deterministic, non-user-facing internal auth identifier from the normalized phone number. The authorized profile stores the phone number.

Forgot-password phone verification is a clearly labeled presentation simulation and does not claim that an SMS was delivered.

## Acceptance gates

All identities and records are synthetic. No real patient, clinician, payment, symptom, or precise-location data is permitted.

RLS, not frontend role selection, enforces patient and provider separation.

The full core journey works after refresh, on direct URLs, and at representative mobile and desktop widths.

A hosted build, local fallback, synthetic reset procedure, demo credentials, and presentation script are verified before freeze.