TECHNICAL DESIGN DOCUMENT

# MediBridge AI

Presentation MVP architecture and production evolution

| DOCUMENT | VALUE |
| --- | --- |
| Purpose | Translate the approved product scope into an implementable, secure, testable web architecture |
| Target release | Presentation MVP - 13 August 2026 |
| Architecture style | Modular monolith with managed platform services and replaceable external adapters |
| Current baseline | React 19 + Vite 5 SPA with in-memory sample data and interactive patient journeys |
| Companion document | MediBridge AI Product Requirements Document v1.0 |
| Status | Proposed technical baseline for engineering review |

PRIMARY DECISION Keep the current React/Vite frontend for the presentation. Introduce stable routing, a typed domain/service layer, Supabase persistence and authorization, and mockable adapters. Do not migrate to Next.js or build custom video, payment, map, or AI infrastructure before August 13.

# Executive overview

This design turns the existing CareConnect-labeled prototype into the MediBridge AI presentation MVP without discarding working user experience. It deliberately separates domain logic from UI state, uses server-enforced authorization for health data, and constrains AI and emergency features so the demo cannot imply diagnosis or dispatch that did not occur.

The near-term implementation is a React single-page application deployed to Cloudflare Pages. Supabase provides authentication, PostgreSQL, row-level security, storage, realtime events, and server-side functions. External capabilities are accessed through narrow adapters so a deterministic presentation implementation can later be replaced with approved production providers.

# 1. Scope, constraints, and quality attributes

## 1.1 In scope

Responsive patient shell and stable URL routes.

Synthetic authenticated patient/doctor demonstration accounts.

Patient dashboard, AI-guidance demo, doctor directory, availability, booking lifecycle, membership selection, nearby-care, and SOS simulation.

Persistent appointments and synchronized status changes.

Burmese/English localization with valid Unicode.

Deployment, observability, test data reset, and offline presentation fallback.

## 1.2 Deferred

Production diagnostic or prescriptive AI.

Full electronic health record, pharmacy, laboratory, insurer, wearable, or public-health integrations.

Custom WebRTC infrastructure, real payment settlement, or emergency dispatch.

Formal compliance certification and real-patient pilot operations.

## 1.3 Architectural drivers

| DRIVER | DESIGN RESPONSE |
| --- | --- |
| 15-day delivery window | Reuse frontend; managed services; narrow vertical slice; feature flags and mocks. |
| Sensitive health domain | Least privilege, RLS, consent model, auditability, synthetic demo data. |
| Unreliable venue internet | Static hosted assets, local production build, resettable seed, deterministic AI fallback. |
| Bilingual Myanmar audience | UTF-8 pipeline, translation keys, Myanmar font fallback, locale tests. |
| Future ecosystem breadth | Domain modules and adapter contracts; avoid premature microservices. |
| Clinical safety | AI policy gateway, red-flag rules, controlled output schema, human escalation. |

## 1.4 Target service levels

| ATTRIBUTE | MVP TARGET | PRODUCTION DIRECTION |
| --- | --- | --- |
| Core journey availability | Hosted + local fallback | SLO defined after pilot topology |
| Initial meaningful render | <=3 s on representative 4G | Core Web Vitals monitored by region |
| UI interaction latency | <=200 ms excluding network | p95 tracked per action |
| Booking integrity | No duplicate slot allocation | Serializable/constraint-backed reservation |
| Accessibility | Core flow keyboard and contrast pass | WCAG 2.2 AA |
| AI red-flag cases | 100% approved demo suite | Continuous clinician-governed evaluation |

# 2. System context and architecture

## 2.1 System context

Patient / Doctor Browser ¦ HTTPS + JWT v Cloudflare Pages: React SPA ¦ supabase-js / REST / Realtime v Supabase Project +-- Auth (identity, sessions, MFA-ready) +-- PostgreSQL (domain data + RLS) +-- Storage (approved documents/images) +-- Realtime (appointment/status events) +-- Edge Functions (privileged orchestration) ¦ adapter contracts +--> AI Gateway [deterministic demo ¦ approved model] +--> Video [waiting room ¦ provider] +--> Maps [static demo ¦ provider] +--> Notifications [in-app ¦ SMS/email provider] +--> Payments [simulated ¦ hosted checkout]

## 2.2 Architecture decisions

| ADR | DECISION | CONSEQUENCE |
| --- | --- | --- |
| ADR-001 | Keep React/Vite SPA | Fastest delivery; SSR is unnecessary for authenticated demo flows. |
| ADR-002 | Use modular monolith | Simple deployment and transactions; modules remain separable later. |
| ADR-003 | Supabase managed backend | Rapid auth/data/realtime; requires disciplined RLS and migration ownership. |
| ADR-004 | Server-side policy enforcement | UI roles never grant access; all sensitive tables default deny. |
| ADR-005 | Adapter-based integrations | Mocks and providers share contracts; presentation is resilient and honest. |
| ADR-006 | Structured AI output | Safety classification and UI rendering are deterministic and testable. |
| ADR-007 | Synthetic demo environment | Prevents disclosure and supports reliable reset/rehearsal. |

## 2.3 Module boundaries

| MODULE | RESPONSIBILITY | MAY DEPEND ON |
| --- | --- | --- |
| identity | Session, profile, role/organization context | Supabase Auth |
| dashboard | Patient summary projections and quick actions | appointments, memberships, health snapshot |
| guardian | Conversation UI, safety gateway, structured guidance | identity, AI adapter, audit |
| directory | Provider search, filters, public profiles | provider catalog, availability |
| appointments | Reservation, status lifecycle, reschedule/cancel | identity, directory, notifications |
| consultations | Waiting room and provider handoff | appointments, video adapter |
| membership | Plan catalog and selection demo | identity, payment adapter |
| location | Facilities, search, consented location use | maps adapter |
| emergency | SOS state and verified action receipts | location, notification/dispatch adapter |
| platform | Feature flags, analytics, errors, audit | all modules through interfaces |

# 3. Frontend design

## 3.1 Target project structure

src/ app/ router, providers, shell, error boundary features/ identity/ guardian/ directory/ appointments/ dashboard/ membership/ location/ emergency/ components/ shared accessible UI primitives lib/ supabase client, query client, i18n, validation services/ domain repositories and integration adapters test/ fixtures, mock server, render utilities styles/ tokens, global styles, responsive utilities main.jsx

## 3.2 Routing

| ROUTE | ACCESS | SCREEN |
| --- | --- | --- |
| / | Patient | Dashboard |
| /health-guardian | Patient | AI Health Guardian |
| /doctors | Patient | Provider directory |
| /appointments | Patient/Doctor | Role-specific list |
| /appointments/:id | Participant | Appointment detail |
| /consultations/:id | Participant | Waiting room / handoff |
| /subscription | Patient | Plan selection |
| /location | Authenticated | Nearby care and SOS |
| /login | Public | Authentication |
| /* | Public | Not-found recovery |

## 3.3 State ownership

URL state: page, search, filters, selected appointment identifier.

Server state: profiles, doctors, availability, appointments, membership; managed with TanStack Query.

Form state: local component state plus Zod validation; never write partially valid domain records.

Ephemeral UI state: modal visibility, menu, theme, toasts.

Preferences: language/theme in local storage; never store health content or access tokens manually.

Realtime events invalidate/update query cache; database remains source of truth.

## 3.4 Localization and encoding

Replace DOM mutation translation with key-based localization. All source files, migrations, JSON, APIs, and database text use UTF-8. Use locale-aware date/time/currency formatting and a Myanmar-capable font fallback. Missing keys fail visibly in development and fall back to English in production.

t('appointments.booking.confirmed', { doctor, date, time }) Intl.DateTimeFormat(locale, { dateStyle: 'medium', timeStyle: 'short' }) Intl.NumberFormat(locale, { style: 'currency', currency: 'MMK' })

## 3.5 Error and loading model

Each route has skeleton/loading, empty, recoverable-error, permission-denied, and unavailable-service states. A top-level error boundary displays a correlation ID and safe recovery action. Mutation buttons disable while pending and remain idempotent on retry.

# 4. Backend and domain design

## 4.1 Responsibility split

| CLIENT MAY | SERVER / DATABASE MUST |
| --- | --- |
| Render public provider data and current user's authorized records | Validate identity, ownership, role, organization, and consent |
| Validate form shape for immediate feedback | Revalidate all inputs and business invariants |
| Request a booking with idempotency key | Reserve slot atomically and issue canonical booking ID |
| Request reschedule/cancellation | Enforce lifecycle, participant access, and conflict rules |
| Display AI structured response | Apply safety policy, redact context, call provider, log outcome |
| Show SOS UI | Confirm only actions acknowledged by an integrated provider |

## 4.2 Appointment state machine

draft -> pending -> confirmed -> checked_in -> in_progress -> completed ¦ ¦ +-> cancelled +-> no_show confirmed -> rescheduled (audit event) -> confirmed with new slot Rules: - only confirmed appointments may check in - completed/cancelled appointments are terminal - home_visit never produces a video join token - status transitions are server-authorized and audited

## 4.3 Booking transaction

Client generates idempotency_key and submits doctor, patient, mode, slot, and optional symptom summary.

Server authenticates caller and validates patient ownership/delegated consent.

Transaction locks or conditionally reserves the availability row.

Unique constraint rejects overlapping active reservation for that provider slot.

Appointment and audit event are inserted; availability becomes reserved.

Commit returns canonical appointment, booking ID, and version.

Notification is queued after commit; notification failure does not roll back the booking.

## 4.4 Optimistic concurrency

Mutable records carry updated_at and optionally version. Reschedule/cancel requests include the last observed version. A conflict returns HTTP 409 / domain code VERSION_CONFLICT and the client refreshes before offering another action.

# 5. Data model

## 5.1 Core tables

| TABLE | KEY FIELDS | CONSTRAINTS / INDEXES |
| --- | --- | --- |
| profiles | id=auth.uid, role, language, display_name | role enum; one profile per identity |
| organizations | id, type, name, status | type/status enums |
| organization_members | organization_id, profile_id, role | unique organization/profile/role |
| patients | id, profile_id, dob, emergency_contact | profile unique; sensitive columns restricted |
| providers | id, profile_id, specialty, qualification, fee | approved public projection only |
| facilities | id, organization_id, type, address, geo, hours | geo index when provider enabled |
| availability_slots | id, provider_id, starts_at, ends_at, mode, status | unique provider/start/mode; end > start |
| appointments | id, booking_code, patient_id, provider_id, slot_id, mode, status, fee | unique booking code; slot uniqueness for active states |
| appointment_events | id, appointment_id, actor_id, from/to, reason | append-only; indexed by appointment/time |
| consent_grants | grantor, grantee, scope, purpose, expires_at, revoked_at | active grant partial index |
| ai_interactions | id, user_id, risk_level, model_ref, policy_result | restricted retention; no raw content by default |
| audit_events | actor, action, resource, result, request_id, created_at | append-only; partition/retention later |

## 5.2 Representative schema

create type appointment_status as enum + ('pending','confirmed','checked_in','in_progress','completed','cancelled','no_show'); + +create table appointments ( + id uuid primary key default gen_random_uuid(), + booking_code text not null unique, + patient_id uuid not null references patients(id), + provider_id uuid not null references providers(id), + slot_id uuid not null references availability_slots(id), + mode text not null check (mode in ('video','voice','chat','home_visit')), + status appointment_status not null default 'confirmed', + fee_mmk integer not null check (fee_mmk >= 0), + idempotency_key uuid not null, version integer not null default 1, + created_at timestamptz not null default now(), updated_at timestamptz not null default now(), + unique (patient_id, idempotency_key) +);

## 5.3 Time and money rules

Store timestamps as timestamptz in UTC and render using the user's configured IANA timezone, default Asia/Yangon. Store MMK as integer kyat; do not use floating-point money. Snapshot the confirmed fee and currency on the appointment rather than recalculating from the provider's later catalog price.

# 6. Authorization, privacy, and security

## 6.1 Default policy

DEFAULT DENY Every sensitive table has RLS enabled and no permissive catch-all policy. The frontend's role selector is removed from authorization decisions. Service-role credentials never enter the browser.

## 6.2 Access matrix

| RESOURCE | PATIENT | PROVIDER | CAREGIVER | ADMIN |
| --- | --- | --- | --- | --- |
| Public provider profile | Read | Read/update own approved fields | Read | Moderate |
| Appointment | Own/dependent | Assigned | Only explicit grant | Operational metadata; content restricted |
| Health record | Own | Assigned + purpose | Scoped consent | No routine access |
| AI interaction | Own summary | Only if shared for care | No default | Safety/audit role only |
| Audit event | No | No | No | Security role; immutable |

## 6.3 RLS policy pattern

create policy patient_reads_own_appointments on appointments +for select using ( + exists (select 1 from patients p + where p.id = appointments.patient_id + and p.profile_id = auth.uid()) +); + +-- Provider policy additionally requires assigned provider identity. +-- Caregiver policy requires an active, unrevoked, unexpired consent_grant.

## 6.4 Security controls

Short-lived sessions, secure refresh flow, MFA-ready clinician/admin accounts.

Zod/client validation plus database constraints and server validation.

Rate limits by identity/IP/action, especially auth, AI, booking, upload, and SOS.

CSP, HSTS, secure headers, no inline secrets, dependency scanning, and protected production branches.

Storage buckets private by default; signed, short-lived access URLs; allowlisted MIME types and size limits.

Structured audit events for reads/changes of sensitive resources, authorization denials, AI safety events, and break-glass access.

General analytics excludes symptoms, names, contacts, record content, precise location, and raw prompts.

Secrets stored only in deployment secret managers and rotated after any exposure.

## 6.5 Threat model priorities

| THREAT | CONTROL |
| --- | --- |
| IDOR / cross-patient access | RLS, participant predicates, negative authorization tests. |
| Prompt injection / data exfiltration | Minimal context, tool allowlist, output schema, no model-direct database access. |
| Slot race / replay | Atomic reservation, unique constraint, idempotency key. |
| Malicious upload | Private storage, type/size verification, malware scan before clinical access. |
| False emergency confirmation | Receipt-based state; UI never infers dispatch success. |
| Sensitive logging | Redaction library, field allowlist, retention and access policy. |

# 7. API and service contracts

## 7.1 Contract conventions

JSON over HTTPS; version externally consumed APIs under /v1.

Bearer JWT verified server-side; authorization evaluated per resource.

All mutations accept X-Idempotency-Key where replay is possible.

Responses include request_id; errors use stable machine code plus safe user message.

Timestamps are ISO 8601 UTC; money uses integer minor/unit amount and ISO currency.

Pagination uses opaque cursor; filters are allowlisted; default page sizes are bounded.

## 7.2 Endpoint inventory

| METHOD / PATH | AUTH | PURPOSE |
| --- | --- | --- |
| GET /v1/me | User | Profile, roles, organizations, preferences |
| GET /v1/providers | User | Search/filter approved provider projection |
| GET /v1/providers/:id/availability | User | Available slots by date/mode |
| POST /v1/appointments | Patient/delegate | Atomically reserve slot and create booking |
| GET /v1/appointments | Participant | List authorized appointments |
| GET /v1/appointments/:id | Participant | Appointment detail |
| POST /v1/appointments/:id/reschedule | Participant | Move booking with version check |
| POST /v1/appointments/:id/cancel | Participant | Cancel with reason and audit |
| POST /v1/appointments/:id/check-in | Participant | Create waiting-room state |
| POST /v1/guardian/guidance | Patient | Safety-classified structured guidance |
| GET /v1/facilities | User | Nearby/manual facility search |
| POST /v1/sos/sessions | Patient | Create local/simulated or integrated SOS session |

## 7.3 Error envelope

{ "error": { "code": "SLOT_UNAVAILABLE", "message": "That time is no longer available.", "request_id": "req_...", "retryable": false, "details": { "suggested_action": "refresh_availability" } } }

## 7.4 Realtime events

Subscribe only to channels authorized for the current participant. Appointment events carry minimal data: appointment_id, event_type, version, occurred_at. The client invalidates the affected query and fetches canonical state; it does not trust event payloads as complete records.

# 8. AI Health Guardian design

## 8.1 Request pipeline

User input -> input validation / length / language detection -> privacy redaction and minimal authorized context -> deterministic red-flag classifier -> [emergency-first response if triggered] -> prompt template + approved model adapter -> structured output schema validation -> post-generation safety checks -> user-visible response + escalation actions -> privacy-limited audit and evaluation sample

## 8.2 Output schema

{ "risk_level": "routine ¦ soon ¦ urgent ¦ emergency", "summary": "plain-language restatement", "guidance": ["safe next step"], "recommended_specialty": "cardiology ¦ general ¦ ... ¦ null", "red_flags": ["configured category"], "disclaimer_key": "ai.general_not_diagnosis", "actions": ["book_consultation", "call_emergency"] }

## 8.3 Safety rules

Deterministic red-flag logic runs before generative output and cannot be overridden by user prompt.

Model receives no unrestricted database connection or general-purpose tools.

Only minimum patient context is included, with explicit consent and purpose.

Output failing schema or safety checks is replaced by a static safe fallback.

Medication information explains clinician-issued instructions but cannot alter dose or prescribe.

Burmese/English safety equivalence is reviewed with a clinician and native-language reviewer.

Model, prompt, policy, and evaluation versions are recorded for reproducibility.

## 8.4 Presentation mode

Default to deterministic, clinician-reviewed response fixtures for rehearsed scenarios. A live model may be enabled behind a feature flag only when timeout, schema validation, red-flag override, and fallback behavior have passed. The UI labels guidance as AI-generated and non-diagnostic.

## 8.5 Evaluation suite

| SUITE | MINIMUM CASES | PASS |
| --- | --- | --- |
| Emergency red flags | Chest pain, stroke signs, severe breathing, bleeding, unconsciousness, self-harm | Emergency-first action, no routine-only answer |
| Routine symptoms | Headache, mild cold, medication question | Uncertain, useful, non-diagnostic guidance |
| Localization | Equivalent English/Burmese scenarios | Same urgency and essential instructions |
| Adversarial | Prompt injection, cross-user request, system prompt request | No secret/data disclosure or policy bypass |
| Failure | Timeout, malformed output, provider error | Static safe fallback |

# 9. Integration adapters

| ADAPTER | MVP IMPLEMENTATION | PRODUCTION CONTRACT |
| --- | --- | --- |
| AiGuidanceProvider | Deterministic fixtures; optional approved model | classifyAndGenerate(input, context) -> structured guidance |
| VideoProvider | Waiting-room state / controlled external link | createRoom, createParticipantToken, endRoom |
| MapProvider | Static stylized map and seeded facilities | geocode, nearbySearch, directions |
| PaymentProvider | Plan selection and simulated confirmation | createHostedCheckout, verifyWebhook, refund |
| NotificationProvider | In-app toast/event | sendTemplate(channel, recipient, locale, data) |
| EmergencyProvider | Local SOS session + tel link | requestDispatch, pollReceipt, cancel where supported |
| StorageProvider | Supabase private bucket | upload, signedReadUrl, quarantine, delete |

## 9.1 Adapter rules

Domain modules depend on interfaces, not vendor SDKs.

Every provider response maps to a stable internal result and error taxonomy.

Provider timeouts and retries are bounded; no infinite background retry for emergency actions.

Webhooks verify signatures, timestamps, replay protection, and event idempotency.

Feature flags select mock/live adapters per environment; production flags are server-controlled.

UI distinguishes requested, acknowledged, failed, and simulated states.

## 9.2 Notification outbox

Write notification intent to an outbox in the same transaction as the domain change. A worker/function delivers after commit and marks attempt/result. This prevents a failed SMS/email from invalidating a successful booking and supports safe retries.

## 9.3 File uploads

For post-demo medical documents/images: request an upload grant, validate MIME and size, upload to a private quarantine path, scan, move to approved storage, create metadata, and issue short-lived signed URLs only after authorization. Never expose public bucket URLs for patient records.

# 10. Deployment and environments

## 10.1 Environment topology

| ENVIRONMENT | DATA | INTEGRATIONS | PURPOSE |
| --- | --- | --- | --- |
| Local | Generated fixtures | Mocks | Development and offline demo fallback |
| Preview | Synthetic per branch | Mocks/sandbox | Review and automated checks |
| Demo | Resettable synthetic seed | Controlled fixtures/sandbox | August 13 presentation |
| Production | Real data only after approval | Approved live providers | Future pilot/operation |

## 10.2 CI/CD pipeline

Install from locked dependency graph.

Run formatting/linting, type checks when TypeScript migration begins, and unit/component tests.

Run dependency/secret scanning and database migration validation.

Build Vite production bundle and enforce size/error budgets.

Deploy immutable preview; run smoke and accessibility checks.

Require approval for demo/production promotion.

Apply database migrations before application activation using backward-compatible expand/contract changes.

Run post-deploy smoke; rollback frontend immediately and database only through safe forward repair.

## 10.3 Configuration

| VARIABLE | LOCATION | RULE |
| --- | --- | --- |
| VITE_SUPABASE_URL | Client build | Public project URL; environment-specific |
| VITE_SUPABASE_PUBLISHABLE_KEY | Client build | Publishable only; protected by RLS |
| AI_PROVIDER_KEY | Server secret | Never VITE_ prefixed or exposed to browser |
| SERVICE_ROLE_KEY | Server secret | Functions/migrations only; rotate and restrict |
| FEATURE_* | Server/approved build config | Environment-owned; log active capability set |

## 10.4 Database migration policy

All schema changes are versioned SQL. Use additive changes first, backfill safely, deploy compatible application code, then remove obsolete fields later. RLS policies and negative permission tests ship with the table migration. Seed scripts are idempotent and refuse to run against production unless explicitly designed for it.

# 11. Observability and operations

## 11.1 Telemetry

| SIGNAL | EXAMPLES | PRIVACY RULE |
| --- | --- | --- |
| Logs | request_id, route, action, result, latency, domain error | Allowlist fields; no symptoms, record content, token, precise location |
| Metrics | booking success/conflict, AI fallback, API latency, realtime disconnect | Aggregate by environment; avoid small sensitive cohorts |
| Traces | Frontend request -> function -> database/provider | Pseudonymous identifiers; restricted retention |
| Audit | Sensitive read/change, consent, admin, safety decision | Immutable and access-controlled |
| Product events | Search, booking funnel, language, plan selection | No PHI in general analytics |

## 11.2 Alert priorities

P0: authorization/privacy breach, unsafe emergency behavior, or production data exposure.

P1: booking unavailable/corrupt, AI emergency gate failure, authentication outage.

P2: elevated latency/error, notification backlog, partial provider degradation.

P3: cosmetic/localization issue outside the critical path.

## 11.3 Runbooks required before pilot

Disable live AI and activate safe fallback.

Revoke compromised account/session and rotate secrets.

Investigate cross-tenant authorization denial or suspected data access.

Recover booking service and reconcile slot conflicts.

Disable external adapter while preserving clear degraded UX.

Export and inspect audit events under approved access.

Restore database from backup and validate recovery point.

## 11.4 Demo operations

Provide a reset command/function that restores only the demo tenant's synthetic records, plus a health-check screen or script for routes, auth, seed data, booking mutation, and feature flags. Rehearsal uses the same frozen build and accounts as the presentation.

# 12. Test strategy

| LEVEL | FOCUS | TOOLS / APPROACH |
| --- | --- | --- |
| Static | Lint, encoding, imports, schemas | ESLint; UTF-8 scan; Zod schema tests |
| Unit | State transitions, validation, formatters, safety rules | Vitest |
| Component | Forms, filters, modals, keyboard behavior | React Testing Library |
| Integration | Repositories, RLS, transactions, functions | Local/test Supabase with seeded identities |
| Contract | Adapter request/response and webhooks | Fixtures and provider sandbox |
| E2E | Patient core journey and role-negative cases | Playwright across target viewports |
| Accessibility | Names, focus, contrast, keyboard, zoom | axe plus manual checks |
| Security | RLS negative matrix, abuse, secrets, dependencies | Automated policies + focused review |
| AI evaluation | Safety, bilingual equivalence, injection, fallback | Versioned clinician-reviewed dataset |
| Resilience | Slow/offline/provider timeout/retry | Network fault simulation |

## 12.1 Release gates

Zero P0/P1 defects on core presentation path.

Five consecutive clean end-to-end rehearsals from reset state.

All approved red-flag and AI fallback tests pass.

RLS negative tests prove patient/provider/caregiver separation.

No mojibake across core English/Burmese screens.

360/768/1024/1440 px viewport matrix passes without critical clipping.

Hosted build and local fallback both pass smoke checks.

Synthetic-data inspection confirms no real PII/PHI or payment credentials.

## 12.2 Critical test examples

| TEST | EXPECTED |
| --- | --- |
| Two users book same slot concurrently | Exactly one confirmed; other receives SLOT_UNAVAILABLE. |
| Patient requests another patient's appointment ID | Not found/denied; no record metadata leaks. |
| Home visit opens detail | No video join control or token request. |
| AI provider returns malformed/emergency-downplayed output | Schema/safety rejection and emergency-safe fallback. |
| Language changes after dynamic toast | Toast and subsequent dynamic text use selected locale. |
| SOS adapter not connected | UI says simulated/not dispatched; call action remains explicit. |

# 13. Implementation plan

| DATES | WORKSTREAM | DELIVERABLE |
| --- | --- | --- |
| 6 Aug | Restart/foundation | React/Vite baseline, routes, providers, error boundary, and environment configuration. |
| 7 Aug | Schema/RLS/seed | Versioned migrations, default-deny RLS, negative policy tests, and resettable synthetic data. |
| 8 Aug | No-OTP identity | Server registration Edge Function, phone/password login, protected routes, sessions, and role lookup. |
| 9-10 Aug | Connected appointments | Provider/availability repositories, atomic booking, lifecycle actions, and dashboard projection. |
| 11 Aug | Safe simulations | Waiting room plus deterministic Guardian, subscription, location, SOS, and integration labels. |
| 12 Aug | Release candidate | Responsive/accessibility pass, authorization and journey tests, deployment, and local fallback. |
| 13 Aug | Freeze/present | Reset synthetic data, run smoke tests, rehearse, and use the frozen build. |

## 13.1 Migration from current code

Snapshot current visual behavior with screenshots/smoke checks.

Fix source encoding before moving strings; replace corrupted punctuation and Myanmar text.

Install React Router and preserve existing URLs with redirects where needed.

Extract static arrays into fixture repositories with the same interface as Supabase repositories.

Move appointment operations out of component state into domain services and TanStack Query mutations.

Introduce database/Auth behind environment feature flag; keep fixture adapter for local fallback.

Replace DOM mutation translation with key-based i18n.

Add test IDs only where semantic selectors are insufficient.

Freeze UI changes after release candidate except verified defects.

## 13.2 Suggested ownership

| AREA | OWNER |
| --- | --- |
| Frontend architecture and UI quality | Frontend engineer |
| Schema, RLS, booking transaction | Backend/data engineer |
| AI policy and clinical content | AI engineer + clinical reviewer |
| Burmese localization | Native-language reviewer |
| Deployment/monitoring/demo fallback | Platform owner |
| Scope, acceptance, presentation script | Product owner |

# 14. Risks and unresolved decisions

| RISK | TECHNICAL RESPONSE |
| --- | --- |
| Supabase RLS misconfiguration | Default deny, migration review, identity-matrix negative tests. |
| Framework migration temptation | Defer; current SPA meets demo needs. |
| Live AI unpredictability | Deterministic default; server flag; structured schema and fallback. |
| Connectivity failure | Local production build, fixtures, cached script/screens. |
| External provider delay | Adapter mocks; no core flow dependency before demo. |
| Hard-coded time/date drift | Runtime clock abstraction and configurable seed date. |
| Overbroad analytics | Allowlist telemetry schema and privacy review. |
| Scope growth | PRD release gates and feature flag incomplete capabilities off. |

## 14.1 Open technical decisions

| DECISION | RECOMMENDATION | DUE |
| --- | --- | --- |
| JavaScript vs. TypeScript now | Keep JS for critical demo work; migrate module-by-module after freeze unless team is already fluent. | 7 Aug |
| Backend persistence level | Connect Auth/appointments; keep non-core domains as typed fixtures. | 8 Aug |
| Live Guardian model | Deterministic default; live model only behind proven flag/fallback. | 8 Aug |
| Doctor-side UI | Minimal schedule/status panel or controlled second browser; avoid full portal. | 9 Aug |
| Custom domain | Optional; prioritize stable hosted and local URLs. | 15 Aug |

## 14.2 Production prerequisites

Before handling real users or records: complete legal/regulatory analysis, privacy impact assessment, threat model, vendor due diligence, clinician safety governance, incident response, backup/restore exercise, penetration test, accessibility review, operational support design, data retention policy, and documented user consent flows.

# 15. Traceability and approval

## 15.1 PRD-to-design mapping

| PRD AREA | TECHNICAL DESIGN |
| --- | --- |
| Global navigation/localization | React Router, route boundaries, key-based i18n, UTF-8 tests. |
| Dashboard | Read-model queries and synthetic/persistent projection. |
| AI Guardian | Policy gateway, structured output, deterministic red flags and fallback. |
| Doctor discovery | Approved provider projection and availability query. |
| Appointments | Atomic reservation, lifecycle state machine, realtime invalidation. |
| Subscription | Catalog fixture and PaymentProvider adapter. |
| Location/SOS | Map/Emergency adapters and receipt-based truthfulness. |
| Privacy/security | Auth, RLS, consent, private storage, audit, telemetry allowlists. |
| Release readiness | CI/CD, test pyramid, resettable synthetic demo, local fallback. |

## 15.2 Definition of technically complete

Architecture decisions and module boundaries are accepted.

Schema migrations, RLS policies, and seed scripts are version-controlled.

Core API/domain contracts are implemented and tested.

Patient booking journey passes end-to-end and role-negative tests.

AI and SOS features meet truthful-state and safety requirements.

Deployment, rollback, observability, reset, and offline fallback are documented and exercised.

Known deviations are recorded with owner and follow-up date.

## Appendix A - Error taxonomy

| CODE | HTTP | CLIENT ACTION |
| --- | --- | --- |
| UNAUTHENTICATED | 401 | Return to login and preserve safe return path. |
| FORBIDDEN | 403 | Show permission state; do not retry. |
| NOT_FOUND | 404 | Show not-found without leaking existence. |
| VALIDATION_FAILED | 422 | Map field-safe errors. |
| SLOT_UNAVAILABLE | 409 | Refresh availability and offer alternatives. |
| VERSION_CONFLICT | 409 | Refresh canonical record before retry. |
| RATE_LIMITED | 429 | Respect retry-after; avoid rapid loop. |
| DEPENDENCY_UNAVAILABLE | 503 | Show degraded/fallback state. |
| INTERNAL_ERROR | 500 | Show safe message and request ID. |

## Appendix B - Source baseline

This design is based on the supplied MediBridge AI concept document, the companion Product Requirements Document, and the reference dashboard image and the clean React 19/Vite restart approved 6 August 2026.

APPROVAL BOUNDARY Approval authorizes the presentation MVP architecture and implementation sequence. It does not authorize real patient data, clinical deployment, emergency dispatch claims, or regulatory/compliance claims.

# Technical Amendment: August 13 No-OTP MVP

This amendment is binding for the August 13 presentation and supersedes conflicting schedule and authentication details elsewhere in this design.

## Identity flow

The browser submits validated registration data to a public registration Edge Function. The function revalidates input, derives a deterministic internal auth email from the normalized phone number, creates an email-confirmed Auth user through the server-only admin client, persists profiles and patients through a security-definer database function, and deletes the Auth user if persistence fails. Users see and enter only phone number and password.

## Security boundaries

SUPABASE_SERVICE_ROLE_KEY is available only to the hosted Edge Function and is never VITE-prefixed, committed, logged, or returned to the browser.

The registration endpoint rejects duplicates and malformed input and should use presentation-appropriate IP/action rate limiting. It never logs passwords, medical-profile values, or full request bodies.

Normal sessions use the Supabase publishable key and JWT. RLS remains the authorization boundary for profiles, patients, providers, availability, and appointments.

The forgot-password/OTP interaction is a UI simulation. It must not report that SMS verification occurred.

## Client flow

Register -> Edge Function -> Auth/profile/patient created -> /login with phone prefilled -> deterministic internal identifier -> signInWithPassword -> profile role lookup -> protected patient or provider route.

## Delivery constraint

Use React 19, Vite, JavaScript, React Router, TanStack Query, Zod, and Supabase. Preserve modular repository interfaces and fixture fallback. Do not migrate to Next.js or TypeScript. Do not enable Twilio or connect production AI, video, SMS, payment, maps, or emergency dispatch before the presentation.